# Software Test Plan

Test Plan is the sub-set of the whole plan you had submitted earlier.
Although it has more details in terms of activities of the software testing your would do on your FYP.

For example if your software application has 4-Screens, 3-Reports and 3-Modules in it.
Assume your estimation of efforts is approximately half day per screen / report

| S. No | Description | Test Engineer | Start Date | End Date |
| --- | --- | --- | --- | --- |
| 1 | Main Dashboard UI Screen (Initial) | Alizain Aslam | 05-Jan-2026 | 06-Jan-2026 |
| 2 | Live Scan Feed Sidebar Screen (Initial) | Alizain Aslam | 08-Jan-2026 | 09-Jan-2026 |
| 3 | Interactive Map View Screen (Initial) | Alizain Aslam | 12-Jan-2026 | 14-Jan-2026 |
| 4 | Location Search & Autocomplete Screen (Initial) (Note: Nominatim geocoding & autocomplete deferred/out of scope for current demo) | Alizain Aslam | 19-Jan-2026 | 20-Jan-2026 |
|  | - - - |  |  |  |
| 5 | Route Risk Assessment Report (Initial) | Areeba Khan | 05-Jan-2026 | 06-Jan-2026 |
| 6 | Detection Summary Report (Initial) | Areeba Khan | 08-Jan-2026 | 09-Jan-2026 |
| 7 | Pothole Detection Detail Report (Initial) (Note: Google Street View image integration deferred/out of scope due to billing hold) | Areeba Khan | 12-Jan-2026 | 13-Jan-2026 |
|  | - - - |  |  |  |
| 8 | Geolocation Tracking Module (Initial) (Note: Overpass road-snapping deferred/out of scope; markers sit at raw GPS coordinates) | Alizain Aslam | 22-Jan-2026 | 23-Jan-2026 |
| 9 | External API Integrations Module (Initial) (Note: External API geocoding, road-snapping, and Street View integrations deferred/out of scope) | Areeba Khan | 19-Jan-2026 | 20-Jan-2026 |
| 10 | Backend AI Engine API (Initial) | Areeba Khan | 22-Jan-2026 | 26-Jan-2026 |
|  | Bug Fix Buffer Phase (Development Team Fixing Issues — No Testing Activity) | Dev Team | 27-Jan-2026 | 27-Feb-2026 |
| 11 | Retest: Main Dashboard & Live Feed | Alizain Aslam | 02-Mar-2026 | 03-Mar-2026 |
| 12 | Retest: Interactive Map View | Alizain Aslam | 04-Mar-2026 | 05-Mar-2026 |
| 13 | Retest: Location & Geolocation | Alizain Aslam | 06-Mar-2026 | 09-Mar-2026 |
|  | - - - |  |  |  |
| 14 | Retest: All Analytical Reports | Areeba Khan | 02-Mar-2026 | 03-Mar-2026 |
| 15 | Retest: External APIs & AI Engine | Areeba Khan | 04-Mar-2026 | 06-Mar-2026 |
|  | - - - |  |  |  |
| 16 | Full System Regression Testing | Alizain & Areeba | 11-Mar-2026 | 13-Mar-2026 |